## Slide 1
ModifAI
Project Update 1
A concise overview of our interior decor app's progress and challenges

## Slide 2
Mehedi Hasan Dip – 2232167042
Akram Hossain Apu Khan – 2231090642
Together, we create innovative solutions for interior decor!
Hacibull Hashan Tosher – 2111626642
Group Introduction: Meet Our Team Members

## Slide 3
An overview of the current status, completed tasks, and future plans for our AI-powered interior decor app project.
ModifAI Project Update Overview
Team Introduction
Our group consists of Akram Hossain Apu Khan – 2231090642, Mehedi Hasan Dip – 2232167042, and Hacibull Hashan Tosher – 2111626642.
Project Overview
ModifAI aims to revolutionize the interior decor experience by leveraging artificial intelligence for personalized design solutions tailored to user preferences.
Progress Update
We have successfully completed key pages including welcome, login, signup, home, and profile sections that enhance user interaction and accessibility.

## Slide 4
The login page allows users to securely access their accounts with minimal steps.
The welcome page greets users with a friendly interface and easy navigation.
The home page showcases personalized decor suggestions tailored to user preferences.
The signup page features a simple form for new users to register effortlessly.
Overview of Completed Pages in ModifAI App

## Slide 5
Challenges in establishing a reliable AI-mobile connection for seamless interaction.
UI rendering discrepancies affecting user experience and functionality.
Integration hurdles between the AI model and the mobile interface's design.
Latency issues impacting real-time updates and responsiveness in the app.
Current Issues in ModifAI's Development Process

## Slide 6
Fixing UI rendering issues to improve the overall user experience.
Integrating the AI model with the API key for smoother functionality.
Conducting thorough testing to ensure stability and performance of all features.
Establishing a reliable AI-mobile connection for seamless interaction.
Upcoming Tasks: Enhancing AI Integration and User Experience

## Slide 7
In conclusion, the ModifAI project has made significant progress but still faces challenges. Moving forward, our primary focus will be on integrating the AI model with the API key, ensuring smooth communication between the app and the AI. Additionally, we will address UI rendering issues and enhance the mobile connection. By tackling these tasks, we aim to provide a seamless user experience that aligns with our vision for an AI-powered interior decor app. Together, we will ensure the successful launch of ModifAI!
Conclusion and Future Work